**Date:** 26th February 2019

**Not In Attendance: N/A**

**Meeting agenda:**

1. Show existing system
2. Discuss corpus files

**Meeting discussion:**

* Primary priority for this week is to create export function & more filters page
* Next week Friday - potential meeting with one more project stakeholder who could test the system.
* Karlis is working on RFID functionality

**Actions:**

* **All:** Collate documentation for corpus file
* **Elina:** Work on corpus files and technical report & finalize UI prototype
* **Karlis:** Work on ZigBee setup.
* **Priyesh:** Create system diagram. Work on Export functionality
* **Afzi:** Work on css improvements & Refresh option on Live View page